FABBLEN AI Operations System Plan of Action Prepared for: Arun, Fabblen ¦ May 2025

# Executive Summary

Fabblen is a garment manufacturing business based in Tiruppur handling school uniforms, preschool uniforms, polo T-shirts, corporate uniforms, and event T-shirts. Today, leads, quotations, follow-ups, and production tracking are managed manually — across WhatsApp, notebooks, and spreadsheets. This creates follow-up leakage, delayed quotations, and no real-time visibility into the business.

This document outlines a clear, step-by-step plan to build a custom AI-powered operations system — built specifically for how Fabblen works — that will:

- Stop leads from falling through the cracks

- Send quotations faster and track every one of them

- Automate WhatsApp follow-ups without manual effort

- Give Arun a live dashboard of the entire business every morning

- Track production from fabric to dispatch in one place

Important principle We will first simplify and standardise the way Fabblen operates. Then we will automate. No automation works on a messy foundation.

# The Problems We Are Solving

## 1. Lead management

Leads come in from WhatsApp, Instagram, referrals, telecallers, and the website — but there is no single place where all of them live. Many leads are forgotten. Follow-ups happen only when someone remembers. There is no way to see which leads are hot and which are cold.

## 2. Quotation process

Quotations are made manually, sent on WhatsApp, and then there is no tracking of whether the customer responded. Revisions are done by retyping. There is no record of what was quoted to whom and when.

## 3. Production visibility

Once an order is confirmed and advance is received, there is no centralised view of where each order is. Is the fabric cut? Has printing started? Is stitching done? Arun has to call or walk to the floor to find out. Delays go unnoticed until it is too late.

## 4. Customer follow-up

After dispatch, there is no structured process to check if the customer is satisfied, collect the balance payment, or remind them about their next reorder season. Reorders depend on the customer calling Fabblen — not Fabblen calling the customer.

## 5. No daily visibility for Arun

Every morning, Arun has no single view of: which leads need follow-up today, which quotations are pending, which orders are delayed, and which payments are outstanding. This information exists — but it is scattered across WhatsApp, memory, and spreadsheets.

# What We Will Build

A custom web-based operations system, accessible on both desktop and mobile, built entirely in-house. No expensive third-party SaaS subscriptions. Fabblen will own this system.

| Module | What it does |
| --- | --- |
| CRM & Lead Tracking | Every lead from every source in one place. Stages, follow-up dates, notes, and history for each lead. |
| Quotation System | Generate professional PDF quotations in seconds. Auto-numbered. Stored. Trackable. Sendable via WhatsApp. |
| WhatsApp Automation | Automated follow-up messages for pending quotations, overdue responses, and reorder reminders — sent via WhatsApp. |
| Production Board | Live stage-by-stage view of every active order: fabric, cutting, printing, stitching, QC, packing, dispatch. |
| Telecaller Workflow | Lead assignment, call logging, outcomes tracking, and a daily call report sent to Arun automatically. |
| CEO Dashboard | Arun's daily morning view: hot leads, pending quotes, delayed orders, outstanding payments — all in one screen. |
| Analytics & Reports | Weekly and monthly reports on lead conversion, order volumes, production performance, and revenue trends. |

# Plan of Action — 9 Phases

The build is structured in 9 phases. Each phase delivers something usable. Arun's team does not wait until the end to see results — they will be using parts of the system from Phase 3 onwards.

| Phase | What gets built | What Arun can do after this | Timeline |
| --- | --- | --- | --- |
| Phase 1 | Operations audit — understand every workflow, product, and tool currently in use at Fabblen | Input to all future phases. Nothing is assumed. | Week 1 |
| Phase 2 | Build all master databases: leads, customers, products, vendors, quotations, production status | All business data is organised and centralised for the first time | Week 1–2 |
| Phase 3 | CRM and lead workflow — lead stages, follow-up tracking, interaction notes, hot leads dashboard | Sales team and Arun can track every lead from one screen | Week 2–3 |
| Phase 4 | Quotation automation — PDF generation, auto-numbering, customer-linked quotes, storage and retrieval | Quotations can be generated in under 2 minutes and tracked after sending | Week 3–4 |
| Phase 5 | WhatsApp automation — follow-up reminders, reorder nudges, message templates | No lead or customer goes uncontacted due to forgetfulness | Week 4–5 |
| Phase 6 | Production tracking board — stage-by-stage view for every active order, delay alerts | Arun can see where every order is without calling the floor | Week 5–6 |
| Phase 7 | Telecaller workflow — lead assignment, call log, daily report to Arun | Telecaller activity is accountable and visible every day | Week 6–7 |
| Phase 8 | CEO dashboard — daily morning summary for Arun: leads, quotes, production, payments | Arun starts every day with complete visibility in 60 seconds | Week 7–8 |
| Phase 9 | Testing, team training, mobile optimisation, gap fixing | System is stable, team is confident, ready for daily use | Week 8–10 |

# How Fabblen's Key Workflows Change

## Lead management — before and after

|  | Before |
| --- | --- |
| How it worked | Lead comes in on WhatsApp. Saved to personal phone. Sometimes forwarded to salesperson. Often forgotten after 2 days. |
| How it will work | Lead is entered into the system (or captured automatically from WhatsApp). Assigned to salesperson. Follow-up date auto-set. Alert sent if overdue. |
| What Arun gains | Full visibility of every lead, every stage, every follow-up — with no leads falling through. |

## Quotation process — before and after

|  | Before |
| --- | --- |
| How it worked | Quotation typed manually in Word or Excel. Sent via WhatsApp. No record kept. Customer response tracked only in memory. |
| How it will work | Salesperson selects customer and products. System generates a professional PDF quotation with a unique number. Sent to customer. System tracks response status and auto-sends a follow-up if no reply in 48 hours. |
| What Arun gains | Every quotation on record. No more lost quotes. Automatic follow-up without anyone having to remember. |

## Production tracking — before and after

|  | Before |
| --- | --- |
| How it worked | Once an order was confirmed, production progress was tracked mentally or via informal WhatsApp messages. Delays were discovered late. |
| How it will work | Each order moves through stages on the production board: Fabric Sourced → Cutting → Printing → Stitching → QC → Packing → Dispatch. Any stage delayed beyond its expected time triggers an alert to Arun. |
| What Arun gains | Real-time production visibility. Delays caught early. No surprises at dispatch time. |

# Who Uses What

| Role | What they use in the system |
| --- | --- |
| Arun (CEO) | CEO dashboard every morning. Full visibility into leads, production, payments, and team activity. |
| Sales team | CRM for lead tracking, quotation generator, follow-up notes. |
| Telecallers | Lead assignment view, call log form, daily call reporting. |
| Production team | Production board — update stage for each order as it progresses. |
| Accounts / Admin | Payment status updates, dispatch confirmation, customer records. |

# How It Will Be Built

The system will be built as a web application — accessible on any browser, on desktop or mobile. No app store download required. It is designed to be fast, simple, and reliable for a garment manufacturing environment.

| Component | How it is handled |
| --- | --- |
| Web application | Custom-built. Works on desktop, tablet, and mobile browsers. |
| Data storage | Secure database server. All Fabblen data is private and backed up daily. |
| PDF quotations | Generated automatically by the system. Branded with Fabblen details. |
| WhatsApp automation | Connected to Meta WhatsApp Business API. Templates pre-approved by Meta. |
| AI features | Used for daily summaries, lead prioritisation suggestions, and follow-up drafts. |
| Hosting | Cloud-hosted. Accessible from anywhere with internet. No local server required. |

# What Arun Receives

- A fully working web-based operations system, custom-built for Fabblen

- A mobile-friendly CEO dashboard accessible from Arun's phone

- Automated WhatsApp follow-up system for quotations and reorders

- PDF quotation generator with Fabblen branding

- Live production tracking board for all active orders

- Telecaller daily report delivered automatically

- Training for the full team on how to use each module

- Documentation (SOPs) for every workflow

- One month of post-launch support and bug fixing

# Future Expansion — The Bigger Picture

Once the Fabblen system is stable and the team is using it daily, this same platform will be offered to other garment manufacturers in Tiruppur and across Tamil Nadu. The system is being built from day one with this expansion in mind — each manufacturer gets their own private space within the same platform.

This positions Fabblen not just as a garment company that uses modern technology — but potentially as the first company to offer an AI-powered operations platform designed specifically for the Indian textile industry.

Long-term vision Fabblen becomes the reference implementation. Every workflow built for Fabblen becomes a template for the wider textile SaaS product.

# Immediate Next Steps

To begin Phase 1, we need the following from Arun:

- A 2-hour working session to walk through every current workflow in detail — how a lead comes in, how a quotation is made, how production is tracked, and what tools the team uses today.

- Access to any existing spreadsheets, quotation formats, or WhatsApp message templates currently in use.

- Confirmation of the product catalog: all products, variants, sizes, and pricing logic.

- List of all team members who will use the system, and their current roles.

- Fabblen logo and brand details for use in the quotation PDF template.

Timeline to first usable system Arun's team will have the CRM, quotation generator, and basic lead tracking live and in use within 3 weeks of Phase 1 starting. The full system including production board and CEO dashboard will be complete within 10 weeks.

Prepared with full context of Fabblen's operations and business goals.

This document is confidential and intended solely for Arun and the Fabblen leadership team.